Sprint nr.1 (11 november – 14 november)

Requirements:

1. User should be able to create a post with bike trip.
2. A bike trip post includes: title, description, picture, duration, trip complexity (1-5), starting and final points of the route.
3. User should be able to view all bike trips in the app.
4. User should be able to view info about a specific bike trip.

Tasks:

1. User should be able to create a post with bike trip.

* Create model classes (**Trip**)
* Create **AddTripActivity** and **AddTripLayout** with necessary elements for entering: title, description, duration, trip complexity (1-5), starting and final points of the route.

1. User should be able to view all bike trips in the app.

* Create **HomeActivity** and **HomeLayout**, where all bike trips are displayed and there is a button for adding a new trip
* Create **TripListAdapter**
* Create **TripListItemLayout**
* Analyze addition of the picture (accessing the gallery and passing it to the activity)

1. User should be able to view info about a specific bike trip.

* Create **TripActivity** and **TripLayout** for displaying information about specific trip